Sprint Plan, User Stories

1. Project Overview

Great — now we’ll turn Trakly into a proper agile-planned software engineering project rather than just a feature list.

A strong backlog and sprint plan will help you score well because it demonstrates:

- Structured planning

- Agile methodology understanding

- Scope management

- Prioritisation and MVP thinking

- Professional project management skills

2. Critical Feedback

Common Student Mistake

Many students create:

- Generic user stories

- Unrealistic sprint plans

- Backlogs with no priorities

- No rationale for feature ordering

That weakens the “software engineering” aspect.

Your backlog should reflect real development logic:

Build foundations first → then core functionality → then enhancements.

3. Recommendations — Product Backlog

TRAKLY PRODUCT BACKLOG

EPIC 1 — Core SPA Framework

User Story 1.1

As a user, I want to navigate between sections without page reloads
So that the application feels modern and seamless.

Priority: Must Have
Acceptance Criteria:

- SPA routing/navigation implemented

- Content updates dynamically

- No browser page refresh required

User Story 1.2

As a user, I want my data to persist after closing the browser
So that I do not lose progress.

Priority: Must Have
Acceptance Criteria:

- Local Storage saves all user data

- Data reloads automatically on revisit

EPIC 2 — Activity / Time Tracking

User Story 2.1

As a user, I want predefined activities loaded from JSON
So that I can track time consistently.

Priority: Must Have

User Story 2.2

As a user, I want to log completed activities
So that I can monitor my daily productivity.

Priority: Must Have

User Story 2.3

As a user, I want to see total time spent per day/week
So that I can analyse productivity.

Priority: Should Have

EPIC 3 — Time Management Planner

User Story 3.1

As a user, I want to create schedule blocks
So that I can plan my day effectively.

Priority: Must Have

User Story 3.2

As a user, I want to edit/delete schedule blocks
So that I can adjust plans when needed.

Priority: Must Have

User Story 3.3

As a user, I want to view my time plan visually
So that I can understand my schedule easily.

Priority: Must Have

EPIC 4 — Alerts / Reminders

User Story 4.1

As a user, I want to add deadlines/events
So that I can remember important commitments.

Priority: Must Have

User Story 4.2

As a user, I want alerts for upcoming deadlines
So that I am reminded before they occur.

Priority: Must Have

User Story 4.3

As a user, I want overdue tasks highlighted
So that I can identify missed commitments.

Priority: Should Have

EPIC 5 — Budget Tracking

User Story 5.1

As a user, I want to log daily expenses
So that I can monitor spending.

Priority: Must Have

User Story 5.2

As a user, I want to set a monthly budget
So that I can control expenditure.

Priority: Must Have

User Story 5.3

As a user, I want to view remaining budget
So that I can track financial progress.

Priority: Must Have

User Story 5.4

As a user, I want spending warnings near budget limits
So that I avoid overspending.

Priority: Should Have

EPIC 6 — Dashboard

User Story 6.1

As a user, I want an overview dashboard
So that I can see all important metrics in one place.

Priority: Must Have

User Story 6.2

As a user, I want productivity and budget summaries
So that I can review performance quickly.

Priority: Should Have

EPIC 7 — Alexa Skill Concept

User Story 7.1

As a stakeholder, I want a conceptual Alexa integration design
So that future voice assistant support can be evaluated.

Priority: Must Have (Conceptual)

4. Recommended Sprint Plan

Sprint 1 — Foundation

- SPA Routing

- Base Layout / Navigation

- Local Storage Utility

- Project Folder Structure

Sprint 2 — Activity Tracking

- JSON Loader

- Activity Logging UI

- Time Calculation Logic

Sprint 3 — Planner

- Schedule CRUD

- Planner Visual Layout

- Time Block Display

Sprint 4 — Alerts

- Deadline/Event CRUD

- Alert Logic

- Reminder UI

Sprint 5 — Budget Tracker

- Expense CRUD

- Budget Goal Logic

- Budget Warnings

Sprint 6 — Dashboard / Polish

- Dashboard Aggregation

- Responsive Improvements

- UX Refinement

- Bug Fixes

- Testing

5. Next Steps

You now have a professional backlog and roadmap.

Recommended next artifacts to produce:

- MoSCoW Prioritisation Table

- Sprint Burndown / Timeline

- System Architecture Diagram

- UML Use Case Diagram

- Data Model / Storage Schema

Final Supervisor Advice

This backlog is strong because it:

- Clearly prioritises MVP vs enhancements

- Aligns with assignment requirements

- Demonstrates agile planning maturity

- Keeps scope realistic