Project Development Plan (Waterfall Model)

Project Title: Trakly - Track Everything of Your Life (SPA)

Name: Samayek Thapa

Student-ID: 25118483

Start Date: 26 November 2025

Final Deadline: 30 April 2026, 15:00

Development Model: Waterfall Model

Introduction

This document discusses how the Trakly project (coursework of COMP-1004) will be developed throughout the academic year using the Waterfall software development model. The Waterfall model was selected because it provides a clear, structured, and sequential approach, where each phase is completed before the next phase begins. Each of the phases is a high-level development phase and, although I will call it a sprint, it is not a short Agile iteration. A sprint, in this relation, is but a step of Waterfall, which includes a fair deal of work.

Waterfall Model: Sprint Plan and Timeline

Sprint 1: Planning & Requirement Analysis

Waterfall Phase: Planning & Requirements

Duration: 26 November 2025 - 10 December 2025

Planned Activities:

- Review the COMP1004 assignment brief and allowed technologies

- Generate and finalise the idea for the project (Trakly)

- Identify target users

- Define project scope

- Write initial functional and non-functional requirements

- Conduct a risk assessment (time constraints, feature creep, data loss)

Outputs:

- Generation and finalisation of the idea for the project.

- Identification target users

- Project title and scope definition

- Initial requirements list

- Risk identification notes

Sprint 2:  System Design

Waterfall Phase: Design

Duration: 10 December 2025 - 24 December 2025

Planned Activities:

- Design the overall SPA structure and navigation

- Create HTML structure for Dashboard, Calendar & Events, and Finance sections

- Use of CSS styling for a clean and responsive layout

- Design basic UML use-case diagrams showing key user interactions

Outputs:

- Static UI prototype (HTML/CSS)

- Initial CSS and HTML files

- Use case diagram for documentation

Sprint 3: Calendar & Events Implementation

Waterfall Phase: Implementation

Duration: 24 December 2025 - 7 January 2026

Planned Activities:

- Implement JavaScript logic for calendar and event management

- Create forms to add, edit, and delete events

- Display events in calendar and list views

- Store event data using localStorage for persistence

Outputs:

- Fully functional Calendar & Events module

- JavaScript files for event and storage handling

- Screenshots/demo for mid-project review

Sprint 4: Finance Tracker Implementation

Waterfall Phase: Implementation

Duration: 7 January 2026 - 21 January 2026

Planned Activities:

- Implement JavaScript logic for income and expense tracking

- Display financial transactions in a table

- Calculate total income, total expenses, and net balance

- Add basic financial summaries and insights

Outputs:

- Working Finance Tracker module

- Updated UML diagrams including finance functionality

- Integrated data persistence

Sprint 5: Dashboard Integration

Waterfall Phase: Implementation

Duration: 21 January 2026 - March 2026

Planned Activities:

- Implement dashboard functionality using JavaScript

- Integrate calendar and finance data into a single overview

- Display summary cards (upcoming events, financial highlights)

- Improve user experience and interface consistency

Outputs:

- Fully integrated Dashboard module

- Updated screenshots for final report

- Feature-complete prototype

Sprint 6: Testing, Deployment & Maintenance

Waterfall Phase: Testing, Deployment & Maintenance

Duration: March 2026 - 30 April 2026 (15:00)

Planned Activities:

- Perform functional and usability testing

- Fix bugs and refine UI/UX

- Review code quality and add comments

- Finalise UML diagrams and documentation

- Prepare final submission, poster, and viva demonstration

Outputs:

- Stable, tested final version of Trakly

- Completed report, diagrams, poster, and reflections

- Final project submission by the deadline